A. What already exists (build on this, don't rebuild)

/api/mobile/v1 — a dedicated JWT API with its own auth scheme (MobileJwt), separate from the web cookie auth:

- Auth (MobileAuthController): POST /auth/login → JWT access token (30 min) + rotating refresh token (30 days, per-device via DeviceId/DeviceName, revocable). Login requires the MobileAccess permission — so a user can be blocked from mobile entirely.

- Endpoints (MobileApiController, all [Authorize(MobileJwt)], company scope taken from the token, never the client): GET /menu (RBAC-filtered menu), GET /products, GET /products/{id}, PUT /products/{id} (edit barcode etc.), POST/DELETE /products/{id}/images, GET /customers, GET /suppliers, GET /customers|suppliers/{id}/statement, GET /inventory/stock-ledger, GET /dashboard/kpis.

- Mobile RBAC group already in the permission catalog: MobileAccess, MobileDashboard, MobileProducts, MobileCustomers, MobileSuppliers, MobileStatements, MobileStockLedger — so your "mobile RBAC as a separate screen" is already a distinct permission group admins tick per role in the web app.

So ~60% of your requested features already have endpoints: product & category list, product field edit, product ledger, customer/supplier statement, scan-lookup (via /products?search=), KPIs.

B. Feature list — yours, mapped + expanded

| # | Feature | Backend status |
| --- | --- | --- |
| 1 | Login + mobile RBAC (separate screen) | ✅ exists (/auth/login, MobileAccess + per-feature group) |
| 2 | Product & category list | ✅ /products (add /categories) |
| 3 | Product edit specific fields | ✅ PUT /products/{id} (extend allowed fields) |
| 4 | Product ledger | ✅ /inventory/stock-ledger |
| 5 | Customer/supplier statement | ✅ /…/{id}/statement |
| 6 | Scan code → full details | ⚠️ add GET /products/by-barcode/{code} (exact scan lookup) |
| 7 | Stock counting | ❌ add POST /inventory/stock-count (session + line scans → adjustment) |
| 8 | Sales & purchase reports | ⚠️ KPIs exist; add /reports/sales, /reports/purchase (date range, by customer/item) |
| 9 | Low stock / dead stock | ❌ add /inventory/low-stock, /inventory/dead-stock |
| 10 | Cash sales invoice + printing | ❌ add POST /sales/cash-invoice + GET /sales/cash-invoice/{id}/receipt (80mm) |

C. Suggested additional features (high value for a Bahrain field/sales team)

- Arabic + English with full RTL (Bahrain — this matters a lot) and BHD 3-decimal formatting everywhere.

- Biometric unlock (Face/fingerprint) after first login; offline-first cache (products, customers, price lists) so reps work with poor signal; sync queue for writes.

- Barcode/QR scan as a first-class action (camera + hardware scanner) — scan to open product, add to cart, or start a stock count line.

- Receipts & Payments collection — record a customer receipt against outstanding invoices (ties into the settlement/aging work), with a printed/emailed receipt.

- Quotation & Sales Order capture on the road; Delivery Note / GRN confirmation with signature capture and photo proof.

- Approvals inbox (push-notified) — approve POs, price overrides, credit limits.

- Push notifications (FCM) — low-stock alerts, payment received, approval pending, order status.

- Dashboards: today's sales, collections, top customers/items, target vs actual for the logged-in salesperson.

- Customer 360: contact, outstanding, ageing bucket, last orders, map/route (call/WhatsApp/navigate buttons).

- Multi-company / multi-warehouse switcher (scoped by token/claims).

- Image capture to product/attachments; document viewer (PDF invoices/statements).

- Global search (item code / barcode / supplier code — same as the web general search).

- Activity & audit trail for the user; "my day" route plan.

- App lock, jailbreak/root detection, screenshot block on sensitive screens; remote device revoke (revoke a stolen device's refresh token from the web).

- Email/share a statement or invoice straight from the app (reuses your new per-module email system).

D. API + security design

Transport & tokens (mostly in place):

- HTTPS only + TLS certificate pinning in the Flutter client.

- Access JWT 30 min (feature-scoped, company claim) + rotating refresh 30 days, per device, stored in flutter_secure_storage (Keychain/Keystore). Refresh rotation + server-side revocation already exist → expose a "Devices" screen (web) to revoke.

- RBAC enforced server-side per endpoint (never trust the client menu); the app only renders what /menu returns.

- Rate limiting on /auth/login (lockout/backoff) and write endpoints; audit every write (already have the audit-trail infra).

- Idempotency-Key header on money/stock writes (cash invoice, stock count, receipt) so a retry never double-posts.

- Per-request company scope from the token; reject any client-supplied companyId.

- Optional hardening: device attestation (Play Integrity / DeviceCheck), request throttling per device, PII minimization in payloads, image upload size/type limits (already enforced on product images).

New endpoints to add (grouped, each behind a Mobile* permission):

GET  /products/by-barcode/{code}            MobileProducts:View

GET  /categories                            MobileProducts:View

GET  /inventory/low-stock                   MobileStockLedger:View

GET  /inventory/dead-stock?days=90          MobileStockLedger:View

POST /inventory/stock-count                 (new) MobileStockCount:Create

GET  /reports/sales?from&to&groupBy         (new) MobileReports:View

GET  /reports/purchase?from&to&groupBy      (new) MobileReports:View

POST /sales/cash-invoice                    (new) MobileCashSales:Create  [Idempotency-Key]

GET  /sales/cash-invoice/{id}/receipt       (new) MobileCashSales:Print   (80mm HTML/ESC-POS)

POST /receipts                              (new) MobileReceipts:Create   [Idempotency-Key]

GET  /price-list/resolve?itemId             MobileProducts:View          (reuses PricingService)

Add the matching rows to FeatureCatalog so they appear in the "Mobile App" RBAC group automatically.

E. Full implementation roadmap (phased)

Flutter stack: Flutter 3.x · Riverpod (state) · dio + interceptors (auth refresh, retry, pinning) · go_router · freezed/json_serializable (models) · flutter_secure_storage · mobile_scanner (barcode) · local_auth (biometric) · isar or drift (offline cache + sync queue) · firebase_messaging (push) · intl (i18n, ar/en + RTL) · printing / esc_pos_utils (thermal).

- Phase 0 — Foundation: app skeleton, theming (Oxblood), i18n/RTL, dio auth layer (login/refresh/logout, secure storage, biometric gate), error/empty/loading states, /menu-driven navigation + client RBAC rendering.

- Phase 1 — Read MVP (uses existing API): products + categories, product detail, product ledger, customer/supplier lists + account statement (with as-on date, matching your aging fix), KPI dashboard, global search + scan → product details.

- Phase 2 — Inventory ops: low-stock & dead-stock screens, stock counting (start session → scan/enter counts → submit adjustment), sales & purchase reports.

- Phase 3 — Transactions: cash sales invoice (scan-to-cart, price from PricingService, payment, 80mm receipt print/share), receipts/payments collection against outstanding.

- Phase 4 — Field power features: offline-first + sync queue, push notifications, approvals inbox, quotation/SO capture, delivery/GRN with signature + photo, device management/revoke.

F. Claude design prompt (copy-paste to generate the UI)

Design a Flutter mobile app UI kit for "LeoCore ERP Mobile" — a companion app for a Bahrain-based ERP used by sales reps, storekeepers and managers in the field.

Brand & theme: Premium, calm, "sandstone" enterprise look with an Oxblood/maroon primary (#6E1423, accents #8B1F2F), a gold accent (#C9A24B), warm neutral background (#F4F1EA), ink #1A1A1A. Provide light and dark themes. Rounded 14px cards, soft shadows, generous spacing, a clear typographic scale. It must feel trustworthy and financial-grade, not playful.

Localization: Full English + Arabic with correct RTL mirroring. All money in BHD with 3 decimals; dates dd MMM yyyy.

Audience & tone: one-handed, fast, scan-first. Big tap targets, a persistent scan (barcode) FAB, pull-to-refresh, skeleton loaders, and empty/error states.

Screens to design (phone-first, then note tablet):

- Login — username/password, biometric unlock, device name, "keep me signed in", error state; branded oxblood header with the LeoCore wordmark/logo.

- Home / Dashboard — KPI tiles (today's sales, collections, outstanding AR, low-stock count), a mini sales trend chart, quick actions, and a role-driven menu grid (items appear only if permitted).

- Products list — search + filters (brand/category), thumbnail rows with code/price/stock badge; Product detail with images carousel, fields, stock by warehouse, a Product Ledger tab, and an inline "edit barcode/price" sheet.

- Scan result — full-screen camera scanner → product detail bottom sheet with actions (open, add to cart, count).

- Customers/Suppliers list → Customer 360 (outstanding, ageing bucket chips, call/WhatsApp/navigate) → Account Statement (as-on date picker, running balance, aging summary, share/print).

- Stock count — start session, scanned lines list with expected vs counted, variance highlight, submit.

- Low-stock / Dead-stock lists with severity color coding.

- Cash Sales Invoice — scan-to-cart, quantity/price, VAT + total, payment (cash/card), change due, then an 80mm thermal receipt preview with company name/CR/TRN.

- Reports — sales & purchase with date-range chips, grouped bars, top customers/items.

- Settings — language toggle, theme, biometrics, registered devices, logout.

Components: app bar with company/warehouse switcher, bottom nav (Home, Products, Customers, More), reusable stat tile, money text, aging-bucket chip, list row with leading thumbnail + trailing amount, filter bottom sheet, confirm dialog, toast/snackbar, offline banner.

Deliver: a cohesive design system (color, type, spacing, components) plus high-fidelity mockups of the 10 screens in both light and dark and both LTR (English) and RTL (Arabic). Prioritize clarity of numbers, fast scanning, and accessible contrast.