LeoCore ERP — Mobile API

Architecture, Security, Licensing & Implementation Plan

Reference document · Generated 08 June 2026 · Status: Backend implemented (read API + item-master writes + permission-gated menu); runtime test pending; mobile writes now flow into the platform audit trail

Scope: a read-mostly mobile application connecting to LeoCore for management reports, stock ledger, product/customer/supplier lists, statements and KPIs — plus item-master maintenance (barcode + product images) from mobile, a permission-gated downloadable menu, and a forward path to document approvals and per-concurrent-user licensing across multiple clients.

# 0. Implementation Status (this build)

The mobile API backend is now implemented and compiles clean (default + INCLUDE_PRODUCTION). It has NOT yet been runtime-tested against a live database/device. Recent platform updates reflected here: (1) the audit trail now auto-records mobile item-master writes (Item edits) with field-level before→after diffs, fail-open so auditing never breaks a write; (2) dashboard/KPI reporting was hardened against empty-database SUMs (the mobile /dashboard/kpis endpoint already used the null-safe pattern, so it was unaffected); (3) the new Production Planner and Quality Inspector roles carry sensible Mobile* permissions, and the wizard-seeded demo users inherit their role grants.

| Area | Status | Where |
| --- | --- | --- |
| JWT auth (login / refresh / logout / me) | Done | Controllers/Mobile/MobileAuthController.cs |
| JWT scheme + signing key + rate limits | Done | Program.cs (scheme 'MobileJwt'; key from config or App_Data/mobile-jwt-signing.key) |
| Token service + refresh-token registry | Done | Services/Mobile/MobileJwt.cs; Models/Mobile/MobileRefreshToken.cs + migration |
| Read endpoints (products, customers, suppliers, statements, stock-ledger, KPIs) | Done | Controllers/Mobile/MobileApiController.cs |
| Item-master writes (PATCH barcode/model/price; image upload/delete) | Done | MobileApiController — gated by MobileProducts/Edit |
| Permission group 'Mobile App' (the new permission tab) | Done | Services/FeatureCatalog.cs — 8 keys, appears as a section on the permission page |
| Downloadable, permission-filtered menu | Done | GET /api/mobile/v1/menu + Services/Mobile/MobileMenuCatalog.cs |
| Audit trail (writes auto-logged, incl. mobile item-master edits) | Done (platform) | ApplicationDbContext SaveChanges hook + Models/AuditLog.cs; Audit Log page at /Audit (Tools menu) |
| Per-concurrent-user licensing | Designed, not built | MobileRefreshToken carries DeviceId/LastSeenAt for it (Section 8) |
| Document approvals from mobile | Designed, not built | Section 7 — additive write phase |

# 1. Executive Summary

The mobile application should consume a new, dedicated, versioned, READ-ONLY API surface (/api/mobile/v1) layered on top of LeoCore's existing service and permission (RBAC) layers. LeoCore does not yet expose a mobile API, but roughly 80% of the required plumbing already exists: the data, the reporting service layer, an API-controller pattern, and a central RBAC registry.

Authentication: per-user JWT bearer tokens (access + rotating refresh), issued after an Identity login. The existing cookie auth stays untouched for the web app.

Authorization: every endpoint reuses IRbacService and the same FeatureCatalog keys the web enforces — a mobile user sees exactly what their role allows.

Reuse, don't duplicate: endpoints call the existing service layer (e.g. IReportingService.GetAccountStatementAsync) so mobile figures always match the web.

Future-proof: write operations (approvals, barcode/images) add additively via new verbs + a token scope claim. Approval and image infrastructure already partially exists.

Licensing: each client runs its own deployment + database reached by its subdomain, so data isolation is physical. Per-concurrent-user limits are enforced inside each client instance via a session registry, ideally governed by a signed license file.

# 2. Current State Assessment

Confirmed by inspecting the codebase:

| Capability | Exists today | Gap |
| --- | --- | --- |
| Report/ledger data | Yes — StockLedgerEntry, Item, Customer/Supplier, AccountStatementDto via IReportingService, Dashboard/Reports queries | — |
| API controller pattern | Yes — EcommerceApiController (/api/v1/ec): [ApiController], rate limiting, timing-safe key compare, IEcEncryptionService, HMAC signatures | Server-to-server (one shared key), not per-user |
| Authentication | Yes — ASP.NET Core Identity, but COOKIE based (ConfigureApplicationCookie, /Account/Login) | Cookies unsuited to mobile; no JWT infrastructure yet |
| Authorization (RBAC) | Yes — IRbacService.HasPermissionAsync(userId, feature, accessType) + FeatureCatalog keys | Must be applied in the new API layer |
| Tenancy | Per-deployment: one company per database (Companies.FirstOrDefaultAsync); subdomain -> that client's instance | No shared multi-tenant logic (not needed) |
| Licensing / seats | None | To be designed (Part 8) |

# 3. Recommended Architecture

Mobile app (iOS / Android)
        |  HTTPS + JWT Bearer
        v
/api/mobile/v1/...   <-- MobileApi controllers  [ApiController, read-mostly: GET + item-master writes]
        |
        +-- JWT auth scheme  -> resolves userId + companyId + scope from token
        +-- IRbacService     -> SAME FeatureCatalog keys the web uses
        +-- IReportingService / Dashboard query helpers  (REUSE, do not duplicate)
        v
   ApplicationDbContext  (read, AsNoTracking, DTO projection)

Four principles:

Read-only. GET only. Eliminates the entire class of mobile-induced data corruption and simplifies the security review.

Reuse the service layer. The API calls the same methods the Razor pages call, so numbers are identical and logic is not forked.

Reuse RBAC. Each endpoint calls HasPermissionAsync(userId, "<FeatureKey>", "View") with the exact keys the web enforces.

Per-user JWT, not a shared key. A mobile app in users' hands needs per-user identity, RBAC and revocability.

# 4. Security Design

## 4.1 Authentication flow

POST /api/mobile/v1/auth/login   {username, password}
   -> validate via UserManager / SignInManager (reuses Identity hashing + lockout)
   -> issue: accessToken  (JWT, ~15 min, signed)
             refreshToken (opaque, ~30 days, hashed at rest, rotating)
   -> JWT claims: sub=userId, companyId, role(s), scope, token_version

POST /api/mobile/v1/auth/refresh {refreshToken}
   -> rotate: invalidate old, issue new pair (rotation + reuse detection)

POST /api/mobile/v1/auth/logout  {refreshToken}
   -> revoke refresh token (frees a concurrent seat)

## 4.2 Security controls

| Control | Implementation |
| --- | --- |
| Transport | HTTPS only; UseHsts(); reject plain HTTP. Certificate pinning in the mobile app. |
| Token signing | JwtBearer. Start HS256 (symmetric secret in secret store, never plaintext appsettings); RS256 if a 2nd consumer appears. |
| Short access token | ~15 min lifetime limits blast radius of a stolen token. |
| Refresh rotation + reuse detection | MobileRefreshToken table (hashed). On refresh, rotate; reuse of a revoked token revokes the whole chain (theft signal). |
| Revocation kill-switch | token_version / Identity SecurityStamp claim — bump it to invalidate all of a user's tokens instantly. |
| RBAC per endpoint | [Authorize] + IRbacService check, ideally a [RequireFeature("...")] filter (one line per action). |
| Company/branch scoping | companyId comes from the TOKEN, never a client query param. Every query filters CompanyId. |
| Rate limiting | Reuse AddRateLimiter; add a 'MobileApi' sliding window (~100/min/user) + stricter login policy (~5/min/IP). |
| Lockout | CheckPasswordSignInAsync(lockoutOnFailure: true) — Identity lockout already configured. |
| Read-only DB | AsNoTracking everywhere; optionally a SELECT-only DB user for the mobile connection. |
| Payload hygiene | Return DTOs, never EF entities. Paginate every list (page, pageSize, max 100). |
| Auditing | Backed by the platform Audit Trail: every write (create/update/delete) — including mobile item-master edits — is recorded to AuditLog with field-level before→after diffs, attributed via the JWT NameIdentifier/Name claims, fail-open so it never breaks an operation, and viewable on the RBAC-gated Audit Log page. Per-request logging of read (GET) endpoints remains a future enhancement. |
| Mobile storage | Tokens in iOS Keychain / Android Keystore — never plain preferences. |

# 5. Implementation Plan (phased)

| Phase | Work | Est. |
| --- | --- | --- |
| 0 — Foundations | Add JwtBearer NuGet; add a 2nd auth scheme in Program.cs (cookie stays default for MVC, JWT challenges only on /api/mobile/*); MobileRefreshToken + MobileSession entities + migration; IJwtTokenService (issue/validate/rotate) + signing config. | 1–2 d |
| 1 — Auth endpoints | MobileAuthController: login, refresh, logout (reuse UserManager/SignInManager). | 1 d |
| 2 — Read endpoints | MobileApi controllers wired to existing services: statements -> IReportingService; KPIs -> extract IDashboardQueryService from DashboardController privates; lists -> DbContext + DTO. [RequireFeature] per route. | 3–5 d |
| 3 — Hardening & docs | Rate-limit policies, lockout, audit logging, HSTS; Swagger/OpenAPI scoped to the mobile group with Bearer button (the living API page); export OpenAPI JSON to the mobile team. | 2 d |
| 4 — Pilot | Ship 2–3 endpoints behind a feature flag; test with mobile team; expand. | — |

One refactor to note: Dashboard KPI logic currently lives in private DashboardController methods. Extract it into an injectable IDashboardQueryService so the API reuses rather than duplicates it. Everything else is additive.

# 6. API Guide (mobile-consumable reference)

The Swagger/OpenAPI output is the canonical, always-accurate version. This is the contract.

## 6.1 Conventions

Base URL: https://<tenant-subdomain>/api/mobile/v1

Auth header: Authorization: Bearer <accessToken> on every endpoint except /auth/login

Format: JSON. Lists paginate: ?page=1&pageSize=50 (max 100)

Company scope: implicit from the token — clients never send companyId

Error envelope:

{ "error": { "code": "FORBIDDEN", "message": "You do not have permission to view Inventory Reports." } }

Codes: 400 BAD_REQUEST · 401 UNAUTHENTICATED · 403 FORBIDDEN (RBAC) · 404 NOT_FOUND · 409 CONFLICT · 429 RATE_LIMITED

The endpoints below are AS-BUILT. RBAC keys are the new 'Mobile App' permission group (MobileAccess, MobileDashboard, MobileProducts, MobileCustomers, MobileSuppliers, MobileStatements, MobileStockLedger, MobileReports) so mobile access is granted independently of web access. All routes require Authorization: Bearer except the auth ones noted.

## 6.2 Auth endpoints

| Method | Path | Body | Returns / notes |
| --- | --- | --- | --- |
| POST | /auth/login | {username, password, deviceId?, deviceName?} | {accessToken, refreshToken, expiresIn, scope, user} · gated by MobileAccess · rate-limited |
| POST | /auth/refresh | {refreshToken} | rotates: new {accessToken, refreshToken, expiresIn, scope} |
| POST | /auth/logout | {refreshToken} | 204 · revokes the refresh token |
| GET | /auth/me | — (Bearer) | {id, name, email, roles, scope} |

scope = "read write" when the user has MobileProducts/Edit, else "read".

## 6.3 Menu (downloadable navigation)

| Method | Path | Returns | RBAC |
| --- | --- | --- | --- |
| GET | /menu | {version, items:[{id,title,icon,route,section,order,canEdit}]} | MobileAccess (View); items filtered per item's Mobile* View |

The app builds its navigation from this download. Only items the user can View appear; canEdit reflects MobileProducts/Edit so the app shows write actions only when allowed.

## 6.4 Master data

| Method | Path | Query / body | RBAC feature |
| --- | --- | --- | --- |
| GET | /products | page,pageSize,search,categoryId,brandId | MobileProducts (View) |
| GET | /products/{id} | — | MobileProducts (View) |
| GET | /customers | page,pageSize,search | MobileCustomers (View) |
| GET | /suppliers | page,pageSize,search | MobileSuppliers (View) |

## 6.5 Item-master writes (mobile maintenance)

| Method | Path | Body | RBAC feature |
| --- | --- | --- | --- |
| PATCH | /products/{id} | {barcode?, model?, defaultPrice?} | MobileProducts (Edit) |
| POST | /products/{id}/images | multipart 'images' (≤5 MB, jpg/png/webp) | MobileProducts (Edit) |
| DELETE | /products/{id}/images/{imageId} | — | MobileProducts (Edit) |

Images are saved via the existing IFileService.SaveItemImageAsync (served at /Files/Pictures/...). Removing the primary image auto-promotes another. Type + size are validated server-side.

## 6.6 Reports, ledgers & KPIs

| Method | Path | Query params | RBAC feature |
| --- | --- | --- | --- |
| GET | /customers/{id}/statement | asOn | MobileStatements (View) |
| GET | /suppliers/{id}/statement | asOn | MobileStatements (View) |
| GET | /inventory/stock-ledger | itemId,warehouseId,from,to,page,pageSize | MobileStockLedger (View) |
| GET | /dashboard/kpis | from,to | MobileDashboard (View) |

Statements reuse IReportingService.GetAccountStatementAsync so mobile figures match the web exactly. Aging buckets and running balances are included. KPIs return sales (today + MTD), purchases MTD and master-data counts. (P&L / balance-sheet / per-partner purchase history are planned next.)

## 6.7 Sample response — customer statement

GET /api/mobile/v1/customers/42/statement?asOn=2026-05-31
{
  "entity": { "id": 42, "name": "Gulf Trading", "type": "Customer" },
  "asOn": "2026-05-31",
  "openingBalance": 0.000,
  "closingBalance": 1840.500,
  "currency": "BHD",
  "lines": [
    { "date":"2026-04-03","docType":"SalesInvoice","docNumber":"INV-00071",
      "debit":2100.000,"credit":0.000,"balance":2100.000 },
    { "date":"2026-04-20","docType":"Receipt","docNumber":"RV-00033",
      "debit":0.000,"credit":259.500,"balance":1840.500 }
  ]
}

Maps directly onto the existing AccountStatementDto from IReportingService.GetAccountStatementAsync.

# 7. Write Operations — Products Implemented, Approvals Planned

Product updates (barcode + images) are IMPLEMENTED on mobile (Section 6.5), gated by MobileProducts/Edit and the token's write scope. Document approvals remain the next additive write phase. The notes below document the pattern and the safeguards still to add.

## 7.1 Why it is forward-compatible

Versioned API — write verbs are new endpoints on /api/mobile/v1, no breaking change to shipped read clients.

RBAC already supports it — HasPermissionAsync takes an accessType; write endpoints gate on "Edit" / "Add" / "Approve" instead of "View". No new permission model.

Targets already exist — Item.Barcode and Item.Images (ICollection<ItemImage>); approvals have ApprovalRequests table, ApprovalsController, IApprovalService and a generic WorkflowController.

## 7.2 Structure (decide now, build later)

Split scopes in the JWT — a scope claim (read vs read write). Approvers get write tokens; this gates before RBAC and lets you grant write to a subset of mobile users.

Service-backed write controller — call existing service methods, never raw EF.

PATCH /api/mobile/v1/products/{id}            barcode, name        (ItemsMaster / Edit)
POST  /api/mobile/v1/products/{id}/images     multipart upload     (ItemsMaster / Edit)
POST  /api/mobile/v1/approvals/{id}/approve   {comment}            (<feature> / Approve)
POST  /api/mobile/v1/approvals/{id}/reject    {reason}             (<feature> / Approve)
GET   /api/mobile/v1/approvals?status=Pending                      (<feature> / View)

## 7.3 Write-specific safeguards (add with the write phase)

| Concern | What to add |
| --- | --- |
| Lost updates | BaseEntity has UpdatedAt but NO concurrency token. Add [Timestamp] RowVersion to writable entities; client echoes it; conflict -> 409. Cheap to add even before writes. |
| Duplicate submits | Require an Idempotency-Key header on every write; store processed keys and replay the original result. Critical so a retried 'approve' does not double-approve. |
| Image uploads | Multipart; max size (~5 MB), allow-list content types, strip EXIF, store under AppSettings.AttachmentsPath/DefaultStoragePath, re-encode server-side. Never trust client filename/MIME. |
| Validation | DTO validation + service-layer business rules; reject unknown fields. |
| Audit | Log every write (userId, entity, before/after, device, IP). |
| Offline edits | RowVersion + Idempotency-Key make replay-on-reconnect safe. |

# 8. Multi-Tenant Access & Per-Concurrent-User Licensing

## 8.1 Tenancy model — physical isolation

No TenantId, no subdomain routing, no shared multi-tenant DB today. Each client = its own deployment + its own MySQL database (one company per instance).

'Each client connects via its subdomain -> sees only their ERP' is achieved by infrastructure: acme.leocore.com -> Acme's app instance -> Acme's DB. The mobile app is one published binary; at login the user selects/enters their tenant (subdomain) and the app sets its base URL.

Consequence: the concurrent-user cap is enforced INSIDE each client's instance, counting only that client's sessions. No central license server required (can be added later for billing visibility).

## 8.2 Define 'concurrent user'

An active mobile session — from login until the earliest of: explicit logout, refresh-token expiry, or idle timeout (no request/heartbeat within a sliding window, e.g. 20–30 min). Idle timeout is what reclaims a seat when an app is force-killed without logging out. Recommended counting unit: per-user (same user on phone + tablet de-dupes to one seat).

## 8.3 Where the limit lives

| Option | How | Tamper resistance |
| --- | --- | --- |
| A. AppSettings field | Add MobileConcurrentUserLimit (per CompanyId, where EcommerceEnabled etc. already live) | Low — DB access can raise it |
| B. Signed license file (recommended) | Per-client license.lic: {client, mobileSeats, expiry} RSA-signed by your private key, validated at boot with the embedded public key | High — cannot forge seats without your key |

Ship A first if needed; harden to B for a paid per-seat product.

## 8.4 Enforcement mechanism

Table MobileSession: Id, UserId, DeviceId, CreatedAt, LastSeenAt, RefreshTokenHash, Revoked

On POST /auth/login:
  1. Reclaim idle sessions   (LastSeenAt < now - idleWindow -> inactive)
  2. activeCount = COUNT(distinct active UserId)   -- inside a txn / row lock
  3. if activeCount >= limit AND this user has no active session:
        policy 'reject':  401 { code:'LICENSE_LIMIT_REACHED', limit, active }
        policy 'evict' :  revoke oldest session, then allow   (configurable)
  4. else: create/refresh this user's session, issue tokens

On every authenticated request (or /heartbeat): update LastSeenAt
On logout or refresh-expiry: mark inactive -> frees the seat

Critical details:

Race safety — count-and-insert inside a DB transaction with a row lock (e.g. SELECT ... FOR UPDATE on the per-company license row); otherwise the limit leaks under simultaneous logins.

Reject vs evict — configurable. Evict-oldest is friendlier (new phone bumps old session); reject is stricter.

Idle window tuning is the whole game: too long and killed apps hold seats; too short and active users get dropped. ~20–30 min + a periodic heartbeat is a good default.

License expiry / grace — block new logins with LICENSE_EXPIRED on expiry, with a grace period so a late renewal does not hard-lock the client.

## 8.5 Admin visibility

Give each client's admin a screen listing active mobile sessions (user, device, last seen) with a force-logout button and 'X of N seats in use' — same MobileSession table; turns lockout tickets into self-service.

## 8.6 If you ever go shared multi-tenant

If many clients are ever consolidated into one app + one DB (not the case today): resolve TenantId from the Host header in middleware, stamp it into the JWT, filter every query by it, and count seats per TenantId. The session/license logic is unchanged. Recommendation: keep the current per-deployment model — it gives data isolation for free and makes licensing trivially per-client.

# 9. Open Decisions

| Decision | Options | Recommendation |
| --- | --- | --- |
| Seat counting unit | Per-user / per-device | Per-user (de-dupe) |
| Over-limit policy | Reject new login / evict oldest session | Evict-oldest (configurable) |
| License storage | AppSettings field / signed license file | Signed file for paid per-seat |
| Deployment of mobile API | Same app instance / separate process | Same instance (simplest; isolation already physical) |
| Token signing | HS256 / RS256 | HS256 now, RS256 if 2nd consumer |
| Add RowVersion now? | Now / with write phase | Now (cheap; enables safe writes later) |

# 10. Appendix — Confirmed Codebase Facts

Auth: ASP.NET Core Identity cookie scheme (web) + NEW additive JWT bearer scheme 'MobileJwt' (mobile). Signing key from Jwt:SigningKey config or generated App_Data/mobile-jwt-signing.key. Refresh tokens in MobileRefreshTokens (hashed, rotating).

Mobile permission group 'Mobile App' in FeatureCatalog: MobileAccess, MobileDashboard, MobileProducts (View+Edit), MobileCustomers, MobileSuppliers, MobileStatements, MobileStockLedger, MobileReports — renders as a section on the permission page; the /menu endpoint filters on these.

Existing API: Controllers/EcommerceApiController.cs — /api/v1/ec, [ApiController], EnableRateLimiting("EcApi"), X-EC-API-Key timing-safe compare, IEcEncryptionService, HMAC webhook signatures.

RBAC: IRbacService.HasPermissionAsync(userId, feature, accessType) + GetEffectivePermissionsAsync; central FeatureCatalog registry.

Confirmed feature keys: ItemsMaster, Customers, Suppliers, InventoryReports, SalesReports, PurchaseReports, ExecutiveDashboard, AnalyticsSales, AnalyticsPurchase, AnalyticsInventory, AnalyticsAccounts.

Reporting: IReportingService.GetAccountStatementAsync(type, entityId, from, to, companyId) -> AccountStatementDto. ReportsController has ProfitLoss, BalanceSheet, Aging, AccountStatement, StockValue. DashboardController has Index/Sales/Purchase/Inventory/Accounts + GetModuleData (KPI logic in private methods — extract to a service).

Data: StockLedgerEntry, Item (incl. Barcode + Images: ICollection<ItemImage>), Customer, Supplier, SalesInvoice/Line, PurchaseInvoice/Line, JournalEntry.

BaseEntity: Id, CreatedAt/By, UpdatedAt/By, IsDeleted — NO concurrency RowVersion token.

Tenancy: one company per database (Companies.FirstOrDefaultAsync); per-client deployment reached by subdomain. No TenantId / license / subscription concept exists yet.

Approvals: ApprovalRequests table + Modules/Production/Controllers/ApprovalsController.cs + IApprovalService; generic Controllers/WorkflowController.cs.

This document reflects the codebase at the time of generation and is a design proposal, not an implementation record. Validate feature keys and service signatures before coding.